# Cover Page

# Table of Contents

# C. Executive Summary

Executive Summary of BIRD Project Proposal

|  | Israeli Company | U.S. Company |
| --- | --- | --- |
| Full company name (as appears on the Certificate of Incorporation) | Sayiqan Ltd. | Franz Inc. |
| Company locations (headquarters and relevant division address, including full street address, state, city, zip code) – not only P.O. Box | 154 Menachem, Begin Rd. Tel-Aviv 6492107 Israel | 3685 Mt. Diablo Blvd, Suite 300, Lafayette CA 94549 USA |
| Company website | None | www.franz.com |
| Year established | 2013 | 1984 |
| Revenues: most recent fiscal year _____ | $ 2 million | $ 4.3 million |
| Increase / (Decrease) over previous year | 25 % increase | 50% |
| Number of employees | 26 | 25 |
| Ownership (Public / Private) | Private | Private |
| For private companies: comprehensive list of investors (may be sent to BIRD separately) | None | None |
| Percentage ownership of the company by the other company | None | None |
| Relationship of the companies – - Parent/Subsidiary - Common Ownership - No common relationship - Other | No common relationship |  |
| Number of previous BIRD projects | None | None |

| Israeli Company Registration Number | 514886233 |
| --- | --- |
| U.S. Company DUNS Number | 118184829 |

- Abstract:

Companies and brands are often subject to negative online campaigns, either intentionally by hostile competitors or due to unintentional misstatements, with potentially significant economic and reputational consequences. The proposed project will develop defensive or preventive capabilities to counter such attacks on social media. Occasionally, there are positive online discourses that companies may want to amplify. The same tool can be used for such a purpose as well.

Identifying the existence of such a campaign is a complex process because of the huge volume of discourse on social media and the variety of media platforms, most of which may be benevolent, irrelevant or insignificant. The proposed system will filter through the massive noises to pick out consequential discourse waves at the earliest opportunity before irreversible damages to the images of the companies or brands take root.

Furthermore, it will present the  essence and potential impact of the discourse for the human users to investigate. The system will provide investigation tools for the users to explore the discourse timeline, identify its key elements, the key posts that received the most attention, and the users that helped boost the discourse (not necessarily the same users who wrote the key posts), in order to help the users to counter the possible damage of the discourse.

Additionally, the business competition can take place between companies from different countries (e.g., China against America) operating in yet another country (Germany).  The system must be capable of processing huge amounts of data in several languages. For this project, we will use Twitter data feed in English. We will extend to other languages during the commercial phase as needed.

Sayiqan has developed unique NLP capabilities as a core element, interest identification of text documents in an unsupervised process. Franz has developed a Semantic graph databases and BIG DATA processing capabilities enabling identification of social media influence campaigns.

Sayiqan and Franz have extensive technical background and experience in related areas to develop such a system to meet the above challenges.

- Companys Background:

Sayiqan has developed unique NLP capabilities as a core element, interest identification of text documents in an unsupervised process.  This capability allows us to identify the topics within a discourse wave. Sayiqan employs Machine Learning (Deep Learning) classification systems, as well as a sentiment analysis system. All these innovative capabilities are essential for the proposed project.

Sayiqan has also developed a ‘matcher’ – an innovative system automatically matching interests and needs expressed online with content providing relevant services and solutions. Sayiqan is in the process of developing two unique measurements based on tf-idf (term frequency-inverse document frequency), These measurements will help determine the dominant posts and authors influencing and boosting the discourse.

Franz was self-founded in California as the original AI platform vendor and remains privately held. It has developed a Semantic graph databases and BIG DATA processing capabilities enabling identification of social media influence campaigns. It has over the years helped many industrial companies develop and deploy applications using machine learning and semantic graph database technology, many of which are being used in day-to-day production. Here are samples of those commercial production cases:

Supply Chain Risk Management at Essilor (the world’s biggest glasses manufacturer)

Develop a cloud-based mission-critical supply chain risk management system to track thousands of complex product configurations and internal supply chains to ensure timely order fulfillment. The system has been deployed in production for several years, serving globally. Today, it handles ~100,000 concurrent queries per minute at peak hours with quick responses.

Real-Time Decision Support for Call Center

Apply NLP (Natural Language Processing) technology on call center call logs (transcribed through Speech Recognition system in real-time) to extract key information such as customer, products, issues, etc., which, in conjunction with a company knowledge graph, provides real-time decision support for call center agents.

Predictive Healthcare Analytics at Montefiore Hospital NYC

Integrate Electronic Medical Records of 1.8 million patients to build machine learning models that help clinical prediction for Acute Respiratory Failure, Sepsis, Heart Failure, and more.

Industry 4.0 Machine Learning and Knowledge Automation at Kyocera Japan

Employ machine learning to predict potential problems in ultra-high-temperature furnace from its sensor data before machine breaking down. Encode engineering knowledge to facilitate automation.

- The Innovation:

The proposed system will have the following innovative functions:

- Selectively collecting posts relating to a specific company or industry in large scale

- Topic analysis of a discourse

- Construction of Cascade Graphs

- Extracting features for identification of the Key Post(s) and Boost Author(s) to build the Backbone Graphs

- Evaluation of resonant factors of selected discourses

So far, few attempts have been made to establish the differences between highly resonant social discourses compared to those that have received little resonance.

To explain the resonance of social discourses, we create a set of innovative metrics called Key Author and Boost Author based on the concept of tf-idf. In the case of examining social discourses, we will gauge the importance of each post in a particular discourse, the users who posted the same posts and contributed greatly to the virality or resonance that the social debate has gained. A working assumption is that the participation of such authors can explain the degree of resonance that a particular social discourse will gain. Based on these metrics and others we provide a tool to understand and explain the causes for the resonance of a social debate.

We build the Cascade Graphs based on the follower relationship between users that participated in the social discourses collected. The vertices in Cascade Graphs are users. The edges will be defined heuristically to account for the possibility of one user posting on a particular social discussion after seeing another post.

Cascade Graphs will be used later to build the Backbone Graphs of the discourses. Graphs of this kind are a condensed representation of the discourse, which highlight the activities of the Key Authors and Boost Authors within a given social discourse. Graphs such as this allow users to visualize the social discourse and to aid the investigation of the progression of the discourse.

However, the biggest challenge for any such social network projects is the system scalability to deal with the volume and the speed of source information. For example, on average there are 6,000 tweets posted every second or 350,000 tweets per minute and 500 million tweets sent each day. The vast majority of these posts are harmless, but some malicious ones or inadvertent misstatements could bias consumer opinions. Some malevolent posts are produced by computer bots. To process such a volume and speed, the system will employ Multi-Master Replication (MMR) cluster technology that enables as many computing nodes as necessary to access a single source of truth (SSOT) without the database access bottleneck. Metadata from messages of potential interest will be extracted and stored in Semantic Graph databases within an MMR cluster.

Information and ideas spread in social networks mainly through social cascades where a person follows ‎an account or a hashtag. The information diffusion process in social networks has been studied for a long ‎time. It is sometimes modeled as a contagion process where people are infected by an idea transmitted by ‎other people. The system will follow the infection paths (social cascades) to identify the ‎driving forces of the discourse, its dynamics, the influencers, and the critical points in the discourse ‎development. The system will follow the interaction chain and use clustering to identify such cohesive discourses. When an algorithm becomes too slow or data I/O bound, we will implement the algorithm within AllegroGraph Semantic Database server to take advantage of its cursor mechanism to iterate over nodes and edges, without depending on the unscalable in-memory representation in many current implementations.

- Collaborative Relationship:

Franz and Sayiqan will share the development effort equally. Sayiqan has the technological background and years of experience in Natural Language Processing (NLP) of text data. It has done many related projects, such as identifying antisemitic posts, in the past. Franz on the other hand focuses mainly on developing and implementing scalable knowledge graph systems. It has, for example, implemented a large-scale 24/7 mission-critical supply chain system for a multinational manufacturer. Each company will bring its respective expertise needed for a successful development effort.

Similarly, each company will shoulder the non-BIRD portion of the project expenses from their respective internal funding. Franz, being a software vendor with three decades of experience marketing and selling software products, will handle the commercialization of the resulting product. Franz and Sayiqan will split the net profits from such commercial effort equally.

Franz and Sayiqan have in the last decade cooperated in several development projects, such as Complex Event Processing for tracking People of Interest, a Pattern Matcher for Lawful Interception, and Influencing the Influencers in the Twitter Cloud. Both companies and their staff are familiar with the requirements for a collaborative development effort to ensure its success.

- Commercial Potential:

We envision the product will be commercialized as a service on the cloud, based on an annual subscription model with a subscription rate of $10,000 per year. All public traded companies are potential target customers for such a service. For example, a malicious disinformation in 2017 caused Facebook market alue to drop by $25 billion[i]. While that is an extreme case, an annual subscription of $10,000 should be quite acceptable for a public company to help counter such a damaging campaign. There are roughly 4,000 public companies in the U.S. and 43,000 globally. We will market the service in the U.S. first then globally in the 2nd year. We also assume the market penetration rate to be less globally than in the U.S.

| Calendar Year | 2024 | 2025 | 2026 |
| --- | --- | --- | --- |
| Target US market size for developed product | $ 40,000,000 | $ 40,000,000 | $ 40,000,000 |
| Target global market size for developed product | $ 430,000,000 | $ 430,000,000 | $ 430,000,000 |
| Estimated US market share (%) | 5% | 10% | 20% |
| Estimated global market share (%) | 0% | 1% | 2% |
| Estimated sales quantity (units) | 200 | 790 | 1580 |
| Estimated representative unit price ($/unit) | $ 10,000 | $ 10,000 | $ 10,000 |
| Estimated sales revenue ($) | $ 2,000,000 | $ 7,900,000 | $ 15,800,000 |
| Estimated cumulative sales revenue ($) | $ 2,000,000 | $ 9,900,000 | $ 25,700,000 |

[i] Business and Economics: Fake News and Business Consequences

https://libguides.geneseo.edu/business/fake-news-business-consequences

# D. The Innovation

Technology Innovation

The biggest challenge for any services on the social network is the system scalability, to deal with the volume and the speed of source information. For example, on average there are 6,000 tweets posted every second or 350,000 tweets per minute and 500 million tweets sent each day. Some malevolent posts are produced by computer bots. The vast majority of these posts are harmless, but some malicious ones or inadvertent misstatements could bias consumer opinions significantly. We need to catch such posts soon enough before they cause irreparable damages to the company's reputation. Most services offered in the market today cannot meet the requirements for volume and speed.

To meet processing requirements of such volume and speed, the system must employ as many computing nodes as necessary to perform required computations in parallel. To begin with, the system will perform simple screening, perhaps based on certain key words plus all their alternative synonyms and word forms. Only those posts passing the initial screening will be processed further to extract additional information about the posts. We expect this initial screening process will significantly reduce the number of posts to be considered.

One key requirement for a parallel architecture to work correctly is a shared data backend. Metadata such as the context of the message (user id, time, text id responded to, etc.), and entities (e.g., companies), when extracted or identified from one discourse text, must be made available for processing of subsequent discourse messages at different nodes. Traditional architecture employs a single source of truth (SSOT), which eventually becomes the bottleneck as the number and frequency of processes accessing this SSOT escalates.

A scalable architecture should require each computing node having its own SSOT, while the system automatically synchronizes all individual SSOTs in nearly real time. In other words, data created or updated by one computing node on its “own” database automatically and immediately propagates to all the other databases owned by other processing nodes. This way, we maintain a SSOT without the data access bottleneck. Such an architecture ensures unlimited horizontal scalability that is required for the proposed service.

Our proposed service will employ a Multi-Master Replication (MMR) cluster with AllegroGraph Semantic Graph database, that meets the above requirements. It is a real-time transactionally consistent data replication solution. Data written to one database at one node automatically propagates to databases at all the other nodes in the cluster. It allows as many computing nodes as necessary to be added dynamically in the MMR cluster, and metadata written by individual nodes is automatically synchronized across the cluster.

The example in the picture depicts how the MMR cluster meets the demand of processing the massive volume and high speed of incoming online posts.

Hostile Discourse Identification

For the goal of identifying hostile campaign we develop an automatic procedure that will “decide” if a discourse wave is “hostile”  or “relevant” or not. A kind of filtering machine. We suggest a mathematical model, based on operations research models. For the “decision modeling” we use some measurements: the significance of a topic within the discourse wave, the power of key/boost author sentences, the sentiment of the discourse and the velocity of the wave. The model combines the above measurements by using the concept of expectation and probability. The model developed by Haim Assa, Sayiqan’s CTO. Haim has 40 years of experience developing such models in different organizations, such as: Israeli air force and the DDR&D (Directorate of Defense Research and Development, Israeli Ministry of Defence.

Influence Maximization

These days, online social networks like Twitter, Facebook, and Instagram play a pivotal role in shaping public perceptions and creating awareness. These networks act as an excellent platform for the fast diffusion of information and viral marketing by exploiting the trust relationship between the users. Influence maximization (IM), which aims to identify the key nodes that can spread the information to the maximum number of nodes,  is one of the most highly studied problems in the field of social network analysis due to its business values.

Previous studies in the field of influence maximization mainly utilized network centrality measures and diffusion cascade algorithms in order to identify influential users in a discourse. The main focus of these studies is to detect the users who will publish viral posts that have a large impact on the discourse. Detecting influential users in a discourse requires not only detecting users who publish viral posts but also identifying users who boost the viral post's popularity. We suggest new measures called Key-Author and Boost-Author scores that measure the engagement of users in social discourse. The Key-Author score measures how likely a user is the source of a viral post. The Boost-Author score measure how likely a user is to facilitate the spread of viral posts. Using these measures, we can prune the interaction graph into a backbone graph by keeping only its key and boost users. The backbone graph allows analyses to have an overview of the discourse interaction graph and analyze its influential users.

Event Detection

Product Concept

We envision the product will be offered commercially as a service on the cloud, based on an annual subscription model with a subscription rate of $10,000 per year. All public traded companies are potential target customers for such a service. For example, malicious disinformation in 2017 caused Facebook market value to drop by $25 billion . While that is an extreme case, an annual subscription of $10,000 should be quite acceptable for a public company to help counter such damaging campaigns. There are roughly 4,000 public companies in the U.S. and 43,000 globally, which are all potential subscribers of the proposed services.

As a subscriber, the company will supply a list of names of brands, products, entities and events to be monitored. As soon as the system detects a discourse (favorable or disparaging) relating to the monitored list, it will analyze the discourse first and only discourses of significance will be notified to the subscriber. The criteria will be determined with the subscriber. The system will track all relevant discourses, and allow the subscriber to check them and change the criteria.

Additionally, the system provides tools for the users to view the discourse and retrieve relevant data, posts, post authors, etc., to decide whether a counteraction is called for. Counter-actions (by the users) may include favorable news posts, insertion of counter-arguments, digital marketing, etc. The key is for the company to take action before the damaging discourses takes root. The advantage of the proposed system is its ability for 24/7 monitoring and rapid identification of negative online discourses.

One unique characteristic of the proposed services is its economy of scale effect. It takes similar processing effort for the initial screening (i.e., identifying and selecting potentially consequential posts) for one subscriber or for 100’s subscribers. Additionally, as more companies from many industries subscribe to the service, the system can leverage the network effect to identify industrial social media trends, further enhancing the values to subscribers.

Product Unique Strength

Most products or services in the space of detecting negative influence campaigns on social media rely on keyword search of the posts flowing through the media. Keyword search even with some NLP sentiment analysis simply produces too many false positives, making it less useful. Many posts, while negative, may never gain enough traction to become influential discourse waves; they are simply individual grumbles not warranting a counter action. To be effective, the signal to noise ratio must be high lest all the noises will drown out the key posts. That is why our service will employ many different technologies to pick out only the impactful discourse waves.

For the proposed service to succeed, the system must be able to scale up easily to build ever larger and more complex cascade graphs and backbone graphs, and to detect communities within these graphs. Our innovations described above are the key to making the proposed services practical. We believe that our scalable processing architecture is unique in the market today, which enables our service to succeed.

Patents

Franz holds three patents relating to its semantic knowledge graph technology, each with a minimum of 8 years until patent expiration. ‎Franz continues to generate field-leading IP for graph database and visualization. ‎These patterns are critical for high-performance, large-scale semantic database technology used in the proposed system.

Sayiqan holds a patent registered in both USA and Israel, relevant for the analysis and understanding of the online discourse.

| Patent number | Patent Title |
| --- | --- |
| US10803088B2 | Semantic indexing engine |
| US8244772B2 | Method for creating a scalable graph database using coordinate data elements |
| US7890518B2 | Method for creating a scalable graph database |
| US10579734B2 | Web-Based Influence System and Method |

Technical Standards

The information model of the proposed system follows W3C RDF, RDFS, OWL and SPARQL standards.

# E. Proposed R&D Program

Definitions:

- Backbone Graph – a subgraph of the Semantic Graph focusing on Key/Boost Posts, and Key/boost authors. Its purpose is to present the essence of the discussion with fewer details.

- Boost Author – an author whose posts/replies/reposts are followed by a dramatic increase in the volume of a discussion.

- Cascade Graph – is an extension of the Interaction Graph focusing on inferred causal relationships between retweets.

- Classification – assigns posts to topics.

- Clustering – a grouping based on certain attributes and properties.

- Company – an organization, commercial or otherwise, or a subscribing entity (e.g., a person)

- Discourse - a group of posts related to the same topic.

- Discourse graph – the discourse posts and the interactions between them (reply, mention, repost, inferred relation)

- Graph – an information representation of entities and relationships between them.

- inferred causal relation – a relation between two retweets where the latter retweet is likely inspired by the former retweet. They are added when creating the cascade graph.

- Key Author – an author that publishes Key Posts

- Key Post – A post that is referenced a lot within a topic and referenced less outside that topic. The same concept may be applied also for hashtags and mentions.

- Ontology – Entities, their properties and the relationship between the entities which provide the schema for the semantic DB.

- Person – the user of social media (could be a bot) interacting on social media.

- Post – all social media messages, including twitter posts (most typical), Facebook posts, etc.

- RDF – RDF stands for Resource Description Framework. It is a uniform information model to represent information as two nodes and the edge between them. It’s a W3C (the World Wide Web Consortium) recommendation that any information can be encoded this way.

- Relevant topic – a topic that is of interest to the company

- Representative posts – a subset of posts in a cluster that are most representative for the whole cluster and provide text summarization.

- Semantic graph – A semantic graph is a graph enriched with semantic classifications and hierarchies for both the entities and the relations.

- Semantic Graph DB – a graph database designed to store W3C RDF statements (triples) and other attendant semantic relationships defined in W3C RDFS (RDF Schema) and OWL (Web Ontology Language)

- Support user – a support personal supporting users in the use of the system.

- Topic – a group of posts associated with the issue, event, etc.

- Triple – In RDF, information is represented as <subject> <predicate> <object>, where <predicate> is the “edge” between the two nodes, <subject> and <object>.

- User – someone using the system on behalf of the company.

## E.1. Analysis of the Problem

Companies are often interested in monitoring discourses about the company and its brands, especially regarding negative online discourses. Discourse might be intentionally executed by hostile competitors, legitimate criticism by customers and sometimes due to unintentional misstatements, all with potentially significant economic and reputational consequences. The company might also wish to know about a discourse showing great interest and praise for their product, services, or actions. The proposed system will help identify such discourses. It will provide tools to analyze the discourses with the purpose of understanding the dynamics on social media and mitigating potential damage to the company reputation.

Identifying the existence of a hostile discourse against the company is a complex process because of the huge volume of discourse on social media and the variety of media platforms, most of which may be benevolent, irrelevant, or insignificant. DARPA (the US Defense Advanced Research Projects Agency) has in many solicitations, such as INCAS (Influence Campaign Awareness and Sensemaking) and MICE (Measuring the Information Control Environment), request for proposals in this area specifically to deal with all the fake news and conspiracy theories that may endanger the US national security. This is clearly an urgent problem and has not yet been resolved satisfactorily.

## E.2. Proposed Approach

### E.2.1

The proposed system will filter through the massive noises to pick out consequential discourse waves at the earliest. The initial filtering of relevant information will be based on the company taxonomy, which is built on the concepts and terms relevant to the specific company. It will analyze each significant (in size and intensity) discourse to measure its potential interest to the company. Furthermore, it will present the essence of each interesting discourse to the public relationships experts to facilitate an investigation. The system will present why this discourse was chosen and the key elements of the discourse, i.e. key posts that received the most attention and the users that boost the effect of the key posts, on a discourse backbone timeline. The system will provide graphical tools for users to explore the discourse timeline and drill down to other available information.

The process:

- Data Collection and Monitoring:

  - Building the company taxonomy, which contains all relevant terms, their hierarchy, their alternative names plus other data management information. A taxonomy may evolve over time. The taxonomy for Twitter data collection may include:

    - Company name, the products or services it provides, relevant well-known people in the company and outside the company or any other relevant entities.

    - Known issues and events that people talk about and planned future events.

    - Relevant keywords hashtags

  - Collection from social media - The system collects historical posts limited to the last several months to train the process (see below) and establish a baseline for subsequent processing. It continues to collect, process, and monitor posts from the defined social media on an ongoing basis while the company uses the service. The system will use the company taxonomy to filter only those that are relevant to the company. The collection of posts includes the collection of the following details:

    - Post

    - Based on what was collected (keywords or hashtags)

    - The person that wrote the post

    - Post date

    - Is original or repost and if repost which post is the original

    - Number of responses to the post (repost, comment, mention, like)

    - The responses to the post, including who responded and the information about them (detailed in c)

    - Information about the person that is available on social media.

(i) to (v) can be extracted from individual posts, while (vi) to (viii) can only be obtained after discourse waves are computed either through clustering or by following the discourse interaction chain.

Here is a schematic model of the information extracted from each post.

By following the interaction (publish, reply, like, repost) chain, the system will stitch together the conversation chain (a discourse) for subsequent analyses.

  - Storing in the semantic DB – the collected posts are filtered from the massive data stream based on the company taxonomy. Details of the posts are transformed into RDF semantic statements based on an ontological information model. RDF from W3C is a uniform way to represent information or knowledge with subject-predicate-object. For example, <post2> <reply> <post1> and <post1> <postDate> “2022-04-02"^^xsd:date are two RDF statements representing one of the conversation chains. The RDF statements will be stored in a Allegrograph database for subsequent processing. Similarly, when discourse waves are computed, they will also be represented as RDF statements and stored in the same database.

  - Data Collection Monitoring – The system continues to collect and filter posts and other associated data from social media. The users may modify the taxonomy, after reviewing the extracted posts, to better reflect their interest. This in turn will affect the collected data.

- Building Cascade Graphs – the information contained in the semantic graph will be analyzed to infer causal relationships between posts. For example, consider two retweets A and B of the same original post. Twitter does not provide an indication whether the author of B retweeted after seeing A or independently from it. But the likelihood of a causal relationship between A and B can be inferred from the relationships between their authors and the timing of the retweets. These causal relationships are required for the analysis of discourse spread and for construction of the discourse backbone graph.

- Topic modeling using relevance feedback - The system will perform a post clustering process on the collected posts into clusters (discourse waves) based on similarity measures. On each topic, the system will perform topic modeling using user feedback. The complete process consists of clustering, topic modeling, user feedback, classification and filtering. The initial step is done on the historical posts of the last X months and creates groups of posts related to the same topic according to word distribution (e.g., the LDA algorithm), state of the art natural language processing algorithms (e.g., BERTopic), etc. Each topic is a potential discourse, and some of them may be part of a specific hostile campaign. During the user feedback step, a small subgroup of representative posts is selected for each topic. These representative posts are displayed to the user in an order of relevance to the topic (using LDA probabilities for example). The user will provide a name for each topic and mark it as relevant (interesting) or irrelevant (not interesting). He also marks some of the representative posts as either relevant or irrelevant. If a topic contains both relevant and irrelevant posts, we mark it as ambiguous and split it into smaller topics. This process will continue until all topics are marked as either relevant or irrelevant. 
In the classification and filtering step, each topic labeled as relevant becomes a category, where the representative group of posts is used as the training set for the category. New posts that are collected on an ongoing basis are classified into defined categories. The posts that are categorized into irrelevant categories will be marked as such and will not enter the rest of the process.

Posts that will not be categorized into any of the categories will be collected. Once enough posts are accumulated, the system will perform the post clustering process again. Each new relevant topic can be added to an existing category or create a new one. The classifier will be updated accordingly. The system will provide the analyst with tools to inspect the results of the classification function and improve it. The system will present posts and their assigned category. The user may override the assigned category, which will be used to improve the classification.

- Event Detection - The system will also perform an Event Detection process on the collected posts and provide a tag to the posts belonging to a particular event. Event detection methods cluster posts based on their semantic similarity using a document kernel method. Document kernel methods get two documents as input and output a score representing the documents’ similarity. We proposed a novel document kernel that is based on a pre-trained paraphrase classification method. The objective of the paraphrase classification method is to estimate whether a pair of sentences are paraphrases of each other. Then, we can use the paraphrase classification method as a document kernel and cluster similar posts together using an incremental clustering method. To detect whether a cluster is an event, we present representative posts for each cluster and ask the user to label it as an event or not. Then we use the labels to finetune our method and train a classifier that identifies if a given cluster relates to an event. Representative posts are posts that have the highest probability of relating to the event.

- Constructing discourse backbone graph – Usually, social discourse revolves around a few prominent key posts; their authors are said to be key authors. Boost authors are those that facilitate the spreading of the discourse. In order to understand the development of a social discourse, its reasons, turning points, and participating powers, it is important to focus on the key posts, key authors, and boost authors. We will build the discourse backbone – the semantic sub-graph of a social discourse focusing on key- and boost posts. The system will analyze each key post and provide its sentiment, velocity over time, and engagement statistics.

- Hostile Discourse Identification – The process will find both hostile and favorable discourses. It employs 3 measurements that are calculated for every discourse: Significance - measures the homogeneity of the topics in a specific discourse. If there is just one topic the score is high. In the case that there are several topics, we measure the distance between them. This measurement will be denoted - T. Impact – measures the probability of this specific discourse to resonate (reverberate) with the readers and become viral. The measurement is based on the engagement level of each key post and its boost posts, its velocity (how quickly others engage with the key post and its boost posts), and the number of friends/followers of the authors boosting (promoting) the key post. The engagement of a post is calculated based on the number of likes, number of reposts, number of replies the post received, and the number of mentions of the post’s author. This measurement will be denoted – K. Sentiment expected value (mean)" – We compute for every post in the discourse its probabilistic sentiment evaluation. The sentiment expected value is the ratio between the negative posts and the number of posts in the discourse multiplied by the mean sentiment value of the negative posts. We denote this by “S”. The score: We calculate for each discourse T*K*S The result is used to filter discourses whose score is below a threshold and order the remaining by the score.

- Campaign backbone presentation and analysis tools – The system will provide a graphic user interface that allows the user to visually navigate through the social discourse starting with the exploration of the backbone and deep diving as appropriate. The analysis tools should augment the discourse backbone with statistical information, example posts, and results of sentiment, velocity, etc. to enrich the experience of the human analyst.

- Discourse Summarization – As part of presentation and analysis tool, we want to summarize the text of key posts for the user, so that the user can easily glance at the summary and gain a quick insight into the discourse. The proposed natural language text summarization (of social media posts) is based on two technologies: symbolic reduction (a time-tested technique from chatbot) and text classification.

### E.2.2 techniques methods and previous experience

Big Data Processing

As explained previously, the data volume and speed in social media are much beyond the scale of typical information processing. Therefore, parallel information processing is absolutely required to meet the demand. One key requirement for such a parallel architecture to work correctly and effectively is a shared data backend. Information such as the context of the message (user id, time, text id responded to, etc.), sentiment, topics, event, etc., when extracted from one post, must be made available for subsequent analyses. Traditional architecture employs a single source of truth (SSOT), which eventually becomes the bottleneck as the number and frequency of accessing this SSOT escalates.

A scalable architecture requires each computing node having its own SSOT, while the system automatically synchronizes all individual SSOTs. In other words, data created or updated by one computing node on its “own” database automatically and immediately propagates to all the other databases owned by other processing nodes. This way, we maintain a SSOT without the data access bottleneck. Such an architecture ensures unlimited horizontal scalability to meet whatever data processing demands.

The proposed system will employ a Multi-Master Replication (MMR) feature that offers exactly such capabilities. It is a real-time transactionally consistent data replication solution. Semantic data written to the database at one node automatically propagates to databases at all the other nodes in the cluster. It allows as many computing nodes as necessary to be added and semantic data from individual nodes is automatically synchronized across the network.

This architecture facilitates, besides real-time data sharing, load balancing and disaster recovery. Most importantly, it allows real-time screening and extraction of key information for many posts in parallel, to handle the massive incoming posts in reasonable time.

When a new post arrives or a discourse is updated, a load balancer will pick the least busy computing node to perform the necessary computation. As the discourse volume increases, we simply add additional nodes to meet the performance requirements.

The same processing architecture will be employed by all downstream analyses of discourse such as event detection, topic identification, sentiment analysis, construction of cascade graph and backbone graph. All processes will access the same up-to-date data without the database access bottleneck.

# Topic modeling Using Classification

Blei et al.(2003) first introduced Latent Dirichlet allocation (LDA) as a three-level hierarchical Bayesian model in which each item of a collection is modeled as a finite mixture over an underlying set of topics. Each topic is, in turn, modeled as an infinite mixture over an underlying set of topic probabilities. In the context of text modeling, the topic probabilities provide an explicit representation of a document.

A limitation of LDA is the inability to model topic correlation even though, for example, a document about genetics is more likely to also be about disease than x-ray astronomy. Similar to the LDA method, the correlated topic model (CTM) considers individual documents as mixing proportions of topics and follows a nearly identical generative process; however, where LDA samples from a Dirichlet distribution, the topic mixtures in CTM are sampled from a logistic normal distribution (Blei et al., 2006). This distribution CTM uses a more flexible distribution for the topic proportions that allow for covariance structure among the components. Li et al. (2006) proposed another topic-correlation model called the ‘‘Pachinko Allocation model’’ (PAM). Unlike CTM, which recognizes correlations between any two topics at one time, PAM creates a directed acyclic graph (DAG) mixture model in order to capture a variety of different kinds of topic relationships. This includes arbitrary, nested, or sparse correlations as well as topics over topics, forming classes of super- and sub-topics within a corpus. This is accomplished by considering topics as not just distributions over words but also as distributions over other topics, resulting in a hierarchy of topic relationships.

When using a topic model such as LDA, all documents in a corpus are treated interchangeably. For corpora that span long periods of time, this may not accurately reflect the changes that occur in topics over time. Blei and Lafferty (2009) proposed The dynamic topic model (DTM), which considers the “evolution of topics over time”. Its basic approach was to chain together a sequence of models based on a defined unit of time. This unit is considered a ‘slice’ of time and is used to form distinct K-component models in which topics produced for slice t are developed from the topics found for slice t−1.

One limitation of bag-of-words models is that they disregard semantic relationships among words. As these representations do not account for the context of words in a sentence, the bag-of-words input may fail to represent documents accurately. As an answer to this issue, text embedding techniques have rapidly become popular in the natural language processing field. Dieng et al. (2020) developed the embedded topic model (ETM), a document model that combines LDA and word embeddings. The topic model task is to discover an interpretable latent semantic structure of the documents. The word embedding model task is to provide a low-dimensional representation of the meaning of words. More specifically, the ETM models each word as the inner product between the word’s embedding and an embedding of its assigned topic. Then, ETM uses an efficient amortized variational inference algorithm to discover the topics. Grootendorst (2022) introduced BERTopic, a topic model that leverages clustering techniques and a class-based variation of TF-IDF to generate coherent topic representations. BERTopic first creates document embeddings using a pre-trained BERT (Devlin et al., 2018) language model to obtain document-level information. Second, BERTopic reduces the dimensionality of document embeddings before creating semantically similar clusters of documents that each represent a distinct topic. Third, a variation of TF-IDF is used to extract the topic representation from each topic. These three independent steps allow for a flexible topic model that can be used for topic modeling and dynamic topic modeling.

Since the beginning of 2018 Sayiqan is running ACMS, Antisemitism Control and Monitoring System, which Sayiqan developed for the Israel Diaspora Ministry. ACMS monitors antisemitism on social media spanning, Twitter, Facebook, Telegram, YouTube, VK, OK, 8 chan, 4 chan, Storm Front, Bit Chute, Gab and Minds. The system monitors the networks in  6 different languages: English, Arabic, Spanish, French, Russian and German. It collects posts from social media using keywords, then the system classify the posts into antisemitic categories and filters out non anti-Semitic posts, which enables the user to know what type of antisemitism is prevailing where and how much. The system provides the analyst with a sophisticated User Interface which allows him to research the data, find trends and influencers. The systems also identify violent posts that may show a potential for act of violence.

Event detection

Event detection in social media task is defined as grouping of a collection of social media posts into meaningful clusters that are related to a specific news article, a claim, or another arbitrary document. There are two main approaches for detecting events: the document pivot approach and the feature pivot approach.

In the feature pivot approach, methods analyze feature distributions extracted from the document stream. The features are mainly based on keyword or text segment appearance count in the stream. The events are then discovered by grouping bursty features with identical trends (Atefeh and Khreich, 2015). The underlying assumption is that an event is a number of keywords with a growth in popularity (Kleinberg, 2003). Mathioudakis and Koudas (2010) presented the TwitterMonitor, a system that detects trends by monitoring keywords’ frequencies. First, keywords with a high occurrence rate are grouped based on their co-occurrences into trends. Then, the trend keywords are enriched using more words and named entities that are often encountered in the same tweets as the bursty ones. Long et al. (2011) used features that are based on topical words, which are more popular than others for an event to identify events. Topical words are extracted from daily messages based on word frequency, word occurrence in a hashtag, and word entropy. Then, they used a hierarchical divisive clustering method on a topical words co-occurrence graph to split topical words into event clusters. Finally, using cosine similarity on the topical word vectors between the posts and the cluster, they find the top-k most relevant posts that summarize an event. Morabia et al. (2019) presented a tweet segmentation based event detection system named SEDTWik. This system split tweets’ text into segments and identifies busty ones based on the segment features such as retweet count, user popularity, and follower count. The text segments are hashtags, mentions, or text that represent Wikipedia page title. Then, the busty text segments are clustered based on the similarity between them. As a final step, SEDTWik uses a text summary algorithm to describe the detected events.

In the document pivot approach, the documents are clustered together into candidate clusters based on their textual similarity. Sani and Moeini (2020) presented a real-time event detection method based on locality sensitive hashing (LSH) on Twitter. First, each tweet was represented using a word hash vector where the index is a word hash value and the value indicates whether the tweet contains the hash value. Then, they incrementally cluster the steam of tweets based on LSH. Fedoryszak et al. (2019) presented a real-time event detection system on social data streams. They argue that event-related discussions change over time and thus define an event as a cluster chain of trending entities over time windows. First, they extract entities such as hashtags and named entities from each incoming tweet. Second, they constructed a tweet co-occurrence graph based on the entities’ co-occurrence between the tweets. Third, they used the Louvain community detection algorithm (Blondel et al., 2008) to cluster the tweets. Finally, they try to connect each new cluster to a similar cluster from the previous time window to create the cluster chains. TwitterNews+ (Hasan et al., 2019) is an event detection system that can detect minor and major news-worthy events in real-time. It consists of two components: the Search Module and the EventCluster Module. Each tweet is labeled by the Search Module as unique or non-unique using the recently seen tweets. Then, the EventCluster Module clusters non-unique tweets based on their TF-IDF similarity. Finally, the news-worthy events are identified based on a word-level Longest Common Subsequence (LCS) approach from the candidate clusters.

BGU has extensive experience in the analysis and mining of social networks including

among others targeted data collection (Stern et al., 2013; Elyashar et al., 2019, Elyashar et al., 2022), dissecting organizational structure of an enterprise from the informal social relationships collected from social networks (Fire & Puzis, 2016), operation and management of social bots (Paradise et al. 2017; Paradise et al. 2019), disinformation (Elyashar et al., 2022; Elyashar et al., 2017).

Influence maximization

Influence maximization (IM) is one of the most highly studied problems in the field of social network analysis due to its business values. Influence maximization aims to identify influential nodes that can spread the information to the maximum number of nodes in the network through diffusion cascade. Influence maximization is acknowledged as an application based on the influence diffusion model (Li et al., 2019). Several greedy algorithms have been developed to address the influence maximization problem. The original greedy algorithm calculates the marginal gain of each node when selecting seeds at each iteration, which leads to high computational costs (Li et al., 2018). To improve this algorithm, Ma et al.(2008) proposed influence maximization algorithms based on the HD-based model named the k-step Greedy algorithm. The critical step of these algorithms concerns simulation of the network evolution with various seed sets recursively. After simulation, the user who achieves the highest margins throughout the network is added to the seed set. The algorithms are repeated until a seed set of size is constructed. Another algorithm was developed by Golnari et al.(2014), called the C2Greedy algorithm. Similar to the k-step Greedy algorithm, C2Greedy recursively identifies the most influential user and appends it to the seed set. However, C2Greedy calculates the asymptotic state that the network approaches after an infinite period of time. Although these two algorithms have improved the traditional greedy approaches, they both ignore the complex characterizes of user interactions and message transmissions.

Jiang et al. (2021a; 2021b) proposed the GTS-Greedy algorithm and MGTS-greedy algorithm, variations of the k-step Greedy algorithm that use OBM and OMT diffusion model to simulate diffusion and take into account user contextual features. Biswas et al.(2021) proposed multi-criteria decision making (MCDM) for solving the influence maximization problem in social networks. MCDM first selects candidate nodes by eliminating less influential ones at the preliminary phase, which decreases the computation cost. After that, a modified version of Simulated Annealing (SA) with an enhanced search strategy is used to find the optimal solution. Kumar et al. (2021) propose the Influence Maximization using Extended h-index and Label Propagation with Relationship matrix (IM-ELPR) algorithm. IM-ELPR first uses extended h-index centrality to detect the seed nodes and then uses the label propagation technique to detect communities. After merging smaller and related communities to a larger community with the help of a relationship matrix, the top-k influential seed nodes from these communities are identified. Nacshon et al. (2017) proposed a user score named boosting author to detect influential users. To detect boost authors, they measure the number of redistributions (i.e., retweets) of users’ posts over time, and users with a high increase in redistributions are considered boost-authors. Li et al. (2021) suggested a Dynamic algorithm based on cohesive Entropy for Influence Maximization (DEIM). Firstly, DEIM uses the Community Overlap Propagation Algorithm based on Cohesive Entropy (CECOPA) to detect overlapping communities in networks and select candidate nodes from the overlapping area. Then, the Optional Dynamic Influence Propagation algorithm (ODP) analyzes the differences in the candidates using the different distances between users and then determines the seed set. Kianian and Rostamnia (2021) proposed an efficient path-based algorithm to address the influence maximization problem from two complementary perspectives for large-scale networks. One perspective is approximating the influence spread efficiently using two features of the nodes: the degrees and the independent influence path. An independent influence path is a path from one seed to another with governed length and influence probability. The second perspective is pruning out the uninfluential nodes using an approximate vertex cover algorithm and reducing the computation volume in approximating the influence spread using a practical preprocessing heuristic method.

BGU will provide the algorithms for detection of key authors and boost authors as well as methods for campaign analysis based on the technology developed in the past by the research team (Nacshon et al., 2017; Zilberman and Puzis, 2015).

Hostile campaign identification (previous experience)

Discourse Summarization

The proposed natural language discourse summarization (of social media posts) is based on a two-step process: symbolic reduction and text classification. Originally developed for chatbots, a symbolic reduction is a pattern recognition rule designed to simplify a sentence, usually (but not necessarily) by reducing the number of words in a sentence.   Reducing a sentence typically involves the consecutive application of multiple reduction rules.

Classification also involves a collection of pattern recognition rules, but instead of reducing the sentence to a simpler form, the classification rule simply assigns a category to the sentence along with action to perform.  For the application of text summarization, the action would be either to suppress or pass the sentence.

Many state-of-the-art text summarization methods rely on statistical techniques such as TF-IDF to select a subset of the most meaningful sentences from a paragraph or body of text.   The sentences might be ranked according to word frequencies, and the summarization would consist of the top 10 sentences, or the top 20% in the ranking, or some other similar threshold. The proposed approach is orthogonal to statistical techniques. Unlike statistical summarization techniques, our approach does not enforce a strict threshold on the ratio of original to summarized text.   Rather than reduce the number of sentences, the reduction algorithm seeks to reduce the length of each sentence.  Then, the classification algorithm selects the relevant sentences to pass along while suppressing others.

# Sentiment analysis and Emotion Analysis

Sentiment analysis is a text classification task that aims to decide whether a given text sentiment is positive, negative, or neutral. Sometimes, the neutral attribute is not taken to keep it a binary classification problem. In recent tasks, sentiments like "somewhat positive" and "somewhat negative" are also being considered.

Here we will describe the current state-of-the-art sentiment analysis packages in python according to their classification approach. NLTK (VADER) and TextBlob packages rely on a rules-based sentiment analyzer. They, therefore, attach a positive or negative rating to certain words (ex. horrible has a negative association), pay attention to negation if it exists, and return values based on these words. This tends to work fine and has the advantage of being simple and extremely fast. These methods also have weaknesses: longer sentences score tends to normalize more towards neutral, and Sarcasm and jargon are often misinterpreted. Flair and HuggingFace sentiment analysis tools are pre-trained embedding-based models. This means that each word is represented inside a vector space. Words with vector representations most similar to another word are often used in the same context. Therefore, this allows us to determine the sentiment of any given sentence based on its vector. Embedding-based models tend to be much slower than rule-based counterparts but perform better.

Emotion analysis is text classification task that aims to decide whether a given text contains one or more of the following emotions: Happy, Angry, Sad, Surprise and Fear. The state-of-the-art tools Text2Emotion and Huggin Faces for emotion analysis are using embedding-based models in order to extract emotions from text.

# Bibliography

Atefeh, F., & Khreich, W. (2015). A survey of techniques for event detection in twitter. Computational Intelligence, 31(1), 132–164.

Barbieri, N., Bonchi, F., & Manco, G. (2013). Topic-aware social influence propagation models. Knowledge and information systems, 37(3), 555-584.‏

Biswas, T. K., Abbasi, A., & Chakrabortty, R. K. (2021). An MCDM integrated adaptive simulated annealing approach for influence maximization in social networks. Information Sciences, 556, 27-48.‏

Blei, D. M., Ng, A. Y., & Jordan, M. I. (2003). Latent dirichlet allocation. Journal of machine Learning research, 3(Jan), 993-1022.‏

Blei, D., & Lafferty, J. (2006). Correlated topic models. Advances in neural information processing systems, 18, 147.‏

Blei, D. M., & Laﬀerty, J. D. (2009). Topic models. In Text mining (pp. 101-124). Chapman and Hall/CRC.‏

Blondel, V. D., Guillaume, J.-L., Lambiotte, R., & Lefebvre, E. (2008). Fast unfolding of communities in large networks. Journal of statistical mechanics: theory and experiment, 2008(10), P10008.

Devlin, J., Chang, M. W., Lee, K., & Toutanova, K. (2018). Bert: Pre-training of deep bidirectional transformers for language understanding. arXiv preprint arXiv:1810.04805.‏

Dieng, A. B., Ruiz, F. J., & Blei, D. M. (2020). Topic modeling in embedding spaces. Transactions of the Association for Computational Linguistics, 8, 439-453.‏

Elyashar, A., Bendahan, J., & Puzis, R. (2017). Is the News Deceptive. Fake News Detection using Topic Authenticity, 16-21.‏

Elyashar, A., Reuben, M., & Puzis, R. (2019). Iterative Keyword Optimization. SBP-BRiMS

Reuben, M., Elyashar, A., & Puzis, R. (2022). Iterative Query Selection for Opaque Search Engines with Pseudo Relevance Feedback , Expert Systems with Applications

Fedoryszak, M., Frederick, B., Rajaram, V., & Zhong, C. (2019). Real-time event detection on social data streams, In Proceedings of the 25th acm sigkdd international conference on knowledge discovery & data mining.

Fire, M., & Puzis, R. (2016). Organization mining using online social networks. Networks and Spatial Economics, 16(2), 545-578.‏

Golnari, G., Asiaee, A., Banerjee, A., & Zhang, Z. L. (2014). Revisiting non-progressive influence models: Scalable influence maximization. arXiv preprint arXiv:1412.5718.‏

Grootendorst, M. (2022). BERTopic: Neural topic modeling with a class-based TF-IDF procedure. arXiv preprint arXiv:2203.05794.‏

Guille, A., & Hacid, H. (2012, April). A predictive model for the temporal dynamics of information diffusion in online social networks. In Proceedings of the 21st international conference on World Wide Web (pp. 1145-1152).‏

Hasan, M., Orgun, M. A., & Schwitter, R. (2019). Real-time event detection from the twitter data stream using the twitternews+ framework. Information Processing & Management, 56(3), 1146–1165.

Jiang, C., D'Arienzo, A., Li, W., Wu, S., & Bai, Q. (2021a). An operator-based approach for modeling influence diffusion in complex social networks. Journal of Social Computing, 2(2), 166-182.‏

Jiang, C., Li, W., Wu, S., & Bai, Q. (2021b). OMT: An Operate-Based Approach for Modelling Multi-topic Influence Diffusion in Online Social Networks. In International Conference on Web Information Systems Engineering (pp. 542-556). Springer, Cham.‏

Kianian, S., & Rostamnia, M. (2021). An efficient path-based approach for influence maximization in social networks. Expert Systems with Applications, 167, 114168.‏

Kleinberg, J. (2003). Bursty and hierarchical structure in streams. Data Mining and Knowledge Discovery, 7(4), 373–397.

Kumar, S., Saini, M., Goel, M., & Panda, B. S. (2021). Modeling information diffusion in online social networks using a modified forest-fire model. Journal of intelligent information systems, 56(2), 355-377.‏

Kumar, S., Singhla, L., Jindal, K., Grover, K., & Panda, B. S. (2021). IM-ELPR: Influence maximization in social networks using label propagation based community structure. Applied Intelligence, 51(11), 7647-7665.‏

Lagnier, C., Denoyer, L., Gaussier, E., & Gallinari, P. (2013, March). Predicting information diffusion in social networks using content and user’s profiles. In European conference on information retrieval (pp. 74-85). Springer, Berlin, Heidelberg.‏

Li, W., & McCallum, A. (2006, June). Pachinko allocation: DAG-structured mixture models of topic correlations. In Proceedings of the 23rd international conference on Machine learning (pp. 577-584).‏

Li, W., Bai, Q., & Zhang, M. (2019). A multi-agent system for modelling preference-based complex influence diffusion in social networks. The Computer Journal, 62(3), 430-447.‏

Li, W. (2018). Comprehensive Modelling of Influence Diffusion in Complex Social Networks, an Agent-based Perspective (Doctoral dissertation, Auckland University of Technology).‏

Li, Y., Fan, J., Wang, Y., & Tan, K. L. (2018). Influence maximization on social graphs: A survey. IEEE Transactions on Knowledge and Data Engineering, 30(10), 1852-1872.‏

Li, W., Zhong, K., Wang, J., & Chen, D. (2021). A dynamic algorithm based on cohesive entropy for influence maximization in social networks. Expert Systems with Applications, 169, 114207.‏

Liu, Y., & Wu, Y.-F. (2018). Early Detection of Fake News on Social Media Through Propagation Path Classification with Recurrent and Convolutional Networks. Proceedings of the AAAI Conference on Artificial Intelligence, 32(1).

Long, R., Wang, H., Chen, Y., Jin, O., & Yu, Y. (2011). Towards effective event detection, tracking and summarization on microblog data, In International conference on web-age information management. Springer.

Ma, H., Yang, H., Lyu, M. R., & King, I. (2008, October). Mining social networks using heat diffusion processes for marketing candidates selection. In Proceedings of the 17th ACM conference on Information and knowledge management (pp. 233-242).‏

Ma, J., Gao, W., Mitra, P., Kwon, S., Jansen, B. J., Wong, K.-F., & Cha, M. (2016). Detecting rumors from microblogs with recurrent neural networks., In Ijcai.

Nacshon, L., Puzis, R., Sanmateu, A., & Glezer, C. (2017) ‏, DiffTrack: Pinpointing Key-Posts of Influence Within Discussion Topics in Social Media, ICSMM`17

Paradise, A., Shabtai, A., Puzis, R., Elyashar, A., Elovici, Y., Roshandel, M., & Peylo, C. (2017). Creation and management of social network honeypots for detecting targeted cyber attacks. IEEE transactions on computational social systems, 4(3), 65-79.‏

Paradise, A., Shabtai, A., & Puzis, R. (2019). Detecting organization-targeted socialbots by monitoring social network profiles. Networks and Spatial Economics, 19(3), 731-761.‏

Stern, R., Samama, L., Puzis, R., Beja, T., Bnaya, Z., & Felner, A. (2013, June). Tonic: Target oriented network intelligence collection for the social web. In Proceedings of the AAAI Conference on Artificial Intelligence (Vol. 27, No. 1, pp. 1184-1190).‏

Zilberman, P., & Puzis, P. (2015),Identifying Boosting Capabilities of Users in Social Media using Temporal Analysis , EP16002577.1A, EP3188088A1.

Relevant experience in developing similar products

Franz has decades of technical experience in developing and deploying large-scale, parallel-processing system. It has developed a Semantic graph databases and BIG DATA processing capabilities to enable identification of social media influence campaigns. It has over the years helps many industrial companies develop and deploy applications using machine learning and semantic graph database technology, many of which are being used in day-to-day production. Here are samples of those commercial production cases:

Supply Chain Risk Management at Essilor (the world’s biggest glasses manufacturer)

Develop a cloud-based mission-critical supply chain risk management system to track thousands of complex product configurations and internal supply chains to ensure timely order fulfillment. The system has been deployed in production for several years serving globally. Today, it handles ~100,000 concurrent queries per minute at peak hours with sub-second responses.

Real-Time Decision Support for Call Center

Apply NLP (Natural Language Processing) technology on call center call logs (transcribed through Speech Recognition system in real-time) to extract key information such as customer, products, issues, etc., which, in conjunction with a company knowledge graph, provides real-time decision support for call center agents.

Predictive Healthcare Analytics at Montefiore Hospital NYC

Integrate Electronic Medical Records of 1.8 million patients to build machine learning models that helps clinical prediction for Acute Respiratory Failure, Sepsis, Heart Failure and more.

Additionally, Franz is one of the original developer of Semantic Knowledge Graph database. Semantic knowledge graphs differs from other property graphs in that it addresses two key characteristics of knowledge representation, i.e., concept uniqueness and knowledge hierarchy. Allסכר unique concept within Semantic Knowledge Graph will be represented by URI (Uniform Resource Identifier) from W3C. One concept such as Diabetes will be represented by one and only one URI, but it may have many labels (names such as Diabetes, Diabetes Mellitus, 糖尿病 NOS, סכרת etc.).Semantic hierarchy is built into the semantic graph model, such as subClassOf, subPropertyOf, etc. RDFS and OWL from W3C provide very rich representation model that a semantic graph database can make inference automatically based on the semantic relationships.

Below is a Franz’s project employing semantic graph database to encode engineering knowledge for automation.

Industry 4.0 Machine Learning and Knowledge Automation at Kyocera Japan

Employ machine learning to predict potential problems in ultra-high-temperature furnace from its sensor data before machine breaking down. Encode engineering knowledge to facilitate automation.

Sayiqan (Ben Gurion Uni.) has extensive experience in the analysis and mining of social networks including among others targeted data collection [1,2,3], dissecting organizational structure of an enterprise from the informal social relationships collected from social networks [4], operation and management of social bots [5,6], disinformation [3,7], etc. As a third party BGU will provide to this project algorithms for detection of key authors and boost authors as well as methods for campaign analysis based on the technology developed in the past by the research team [8,9].

BGU has cooperated in the past with Sayiqan as well as with other social media analysis companies producing actionable insights and deliverables that can be readily integrated within the commercial R&D pipeline.

- Roni Stern, Liron Smama, Rami Puzis, Tal Beja, Zahy Bnaya, Ariel Felner , "TONIC: Target Oriented Network Intelligence Collection for the Social Web" , AAAI-13 and BISFAI-13 (2013)

- Aviad Elyashar, Maor Reuben, Rami Puzis, "Iterative Keyword Optimization" , SBP-BRiMS (2019)

- Aviad Elyshar, Maor Reuben, Rami Puzis , "Iterative Query Selection for Opaque Search Engines with Pseudo Relevance Feedback" , Expert Systems with Applications, accepted (2022)

- Rami Puzis, Michael Fire, "Organization Mining Using Online Social Networks" , 545–578 , Networks and Spatial Economics , https://doi.org/10.1007/s11067-015-9288-4 , 16 (2): 545–578 (2016)

- Abigail Paradise, Rami Puzis, Aviad Elyashar, Yuval Elovici, Asaf Shabtai, "Creation and Management of Social Network Honeypots for Detecting Targeted Cyber Attacks" , 65-79 , IEEE Transactions on Computational Social Systems (IEEE T-CSS) , https://doi.org/10.1109/TCSS.2017.2719705 , 4 (3): 65-79 (2017)

- Abigail Paradise, Asaf Shabtai, Rami Puzis, "Detecting Organization-Targeted Socialbots by Monitoring Social Network Profiles" , 731–761 , Networks and Spatial Economics , https://doi.org/10.1007/s11067-018-9406-1 , 19 (3): 731–761 (2019)

- Aviad Elyashar, Jorge Augusto Bendahan, Rami Puzis, "Is the News Deceptive? Fake News Detection using Topic Authenticity" , SOTICS (2017)

- Luiza Nacshon, Rami Puzis, Amparo Sanmateu, Chanan Glezer, "DiffTrack: Pinpointing Key-Posts of Influence Within Discussion Topics in Social Media" , ICSMM`17 (2017)

- Polina Zilberman, Rami Puzis. "Identifying Boosting Capabilities of Users in Social Media using Temporal Analysis" , EP16002577.1A, EP3188088A1. (2015-12-31)

### E.2.3 technical or economic constraints

Please complete

E.2.4 description of proposal tasks

| 1 | Task #: | 1 |  |
| --- | --- | --- | --- |
| 2 | Task name: | Requirement Specification and Testing Plan |  |  |  |  |  |  |  |  |  |  |  |
| 3 | Company taking part in task (mark with “x”) | IL: |  | US: |  |  |  |  |  | Both: |  | X |
| 4 | Task duration (days): |  |  |
| 5 | Start date (DD/MM/YY): |  |  |  |  | End date (DD/MM/YY): |  |
| 6 | Company name: | [IL] |  |  |  |  |  |  | Total [US] |  |  |  |
| 7 | Task budget (K$): |  |  |  |  |  |  |  |  |  |  |  |
| 8 | Task budget (% of total): | % |  |  |  |  |  |  | 100% % |  |  |  |
| 9 | Objective of task: | Specify the system requirement and plan the QA |  |  |  |  |  |  |  |  |  |  |  |
| 10 | Task Description |  |  |  |  |  |  |  |  |  |  |  |  |
| The two companies will discuss the system with 2-3 potential customers and will choose one of them to be the beta site. We will elicit the customers' needs and create a document specifying the required functionality. Accordingly, we will create a plan for how to test the system. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 11 | # of the Milestone(s) to be reached: |  |  |  | 1 |  |  |  |  |  |
| 12 | # of the Deliverable(s) to be provided: |  |  |  | 2 |  |  |  |  |  |

| 1 | Task #: | 2 |  |
| --- | --- | --- | --- |
| 2 | Task name: | System Design and Testing specification |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3 | Company taking part in task (mark with “x”) | IL: |  | US: |  |  |  |  |  | Both: |  | X |
| 4 | Task duration (days): | 60 |  |
| 5 | Start date (DD/MM/YY): |  |  |  |  | End date (DD/MM/YY): |  |  |  |  |  |  |  |  |  |
| 6 | Company name: | [IL] |  |  |  |  |  |  | [US] |  |  |  |  | Total |  |  |
| 7 | Task budget (K$): |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8 | Task budget (% of total): | % |  |  |  |  |  |  | % |  |  |  |  | 100% |  |  |
| 9 | Objective of task: | Complete the design phase and detailing the tests |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 10 | Task Description |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Based on the requirement specification, the test plan, and the technological algorithm we will create the system design and specify the tests making sure that all functional and non functional requirements are tested. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 11 | # of the Milestone(s) to be reached: |  |  |  | 2 |  |  |  |  |  |
| 12 | # of the Deliverable(s) to be provided: |  |  |  | 2 |  |  |  |  |  |

| 1 | Task #: | 3 |  |
| --- | --- | --- | --- |
| 2 | Task name: | Data collection |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3 | Company taking part in task (mark with “x”) | IL: |  | US: |  |  | X |  |  | Both: |  |  |
| 4 | Task duration (days): | 60 |  |
| 5 | Start date (DD/MM/YY): |  |  |  |  | End date (DD/MM/YY): |  |  |  |  |  |  |  |  |  |
| 6 | Company name: | [IL] |  |  |  |  |  |  | [US] |  |  |  |  | Total |  |  |
| 7 | Task budget (K$): |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8 | Task budget (% of total): | % |  |  |  |  |  |  | 100% |  |  |  |  | 100% |  |  |
| 9 | Objective of task: | Collect posts related to a given taxonomy |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 10 | Task Description |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| First, we build a taxonomy of the "subscribing" company, typically using the information from the company website plus some internal data if necessary. From this taxonomy, we build a Trie data structure (aTtrie, also called digital tree or prefix tree, is a type of search tree data structure used for locating specific keys from within a set) that is used to match arbitrary sequences (exactly or in a fuzzy matching manner) against the tokenized text (derived from the input text stream) starting from each token. The Trie links back to the triple subjects in the taxonomy. We collect posts of the past X months and continuously collects posts from the defined social medias. Now, let's imagine we have a sentence: I want to critique <Some product Name> now from one of the posts. The matching process starts with splitting the sentence into tokens. Next the system iterates over the tokens and perform matching on them and the subsequence of tokens following them. The two steps are: 1) Tokenization of sentences 2) Iteration and matching with a taxonomy that includes the words to be matched, exactly or fuzzily. We can also match against several taxonomies and then perform selection of matches (in the case of overlap) based on taxonomy priorities. We will use the defined taxonomy to filter out irrelevant posts (the big majority of all posts).. The NLP process should extract the following details, if available, of each post: - Post - Based on what was collected (keywords or hashtags) - The user that wrote the post, including all the information from his profile, friends list and followers - Post date - Is original or repost and if repost to which post is the original The system will follow the interaction between posts to construct individual discourses. When a discourse is identified, we can query the following information about individual posts. - Number of responses to the post (repost, comment, mention, like) - The responses to the post, including who responded and the information about them (detailed in c) We use the defined taxonomy to filter irrelevant posts. . |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 11 | # of the Milestone(s) to be reached: |  |  |  | 3 |  |  |  |  |  |
| 12 | # of the Deliverable(s) to be provided: |  |  |  |  |  |  |  |  |  |

| 1 | Task #: | 4 |  |
| --- | --- | --- | --- |
| 2 | Task name: | Building Cascade Graphs |  |  |  |  |  |  |  |  |  |  |  |
| 3 | Company taking part in task (mark with “x”) | IL: |  | US: |  |  |  |  |  | Both: |  | X |
| 4 | Task duration (days): |  |  |
| 5 | Start date (DD/MM/YY): |  |  |  |  | End date (DD/MM/YY): |  |
| 6 | Company name: | [IL] |  |  |  |  |  |  | Total [US] |  |  |  |
| 7 | Task budget (K$): |  |  |  |  |  |  |  |  |  |  |  |
| 8 | Task budget (% of total): | % |  |  |  |  |  |  | 100% % |  |  |  |
| 9 | Objective of task: | Construct the cascade graph for a given discussion wave that describes the discussion information flow between users. |  |  |  |  |  |  |  |  |  |  |  |
| 10 | Task Description (no restriction on size) |  |  |  |  |  |  |  |  |  |  |  |  |
| In this task, we want to build a cascade graph that describes the information flow of a given discourse. The cascade graph is built on each of the discourse interaction graphs. The nodes in the cascade graph are the users participating in the social discourse. The edges are defined heuristically according to the possibility of one user tweeting about a particular social discourse as a result of seeing another user's tweet. We define the rules for building cascade graphs as follows: - Nodes are users posting and retweeting on a given discourse. - There is an edge from user A to user B if: - Both retweet the same user S. - A retweeted S before B retweeted S. - A and B have friend/follower connection. - We replace the edge from S to B with the edge A to B. - If B and A have no friend/follower connection, we keep the connection between S to B. The intuition is that in case user A and B retweeted user S and user B is friend with user A, we assume that if B retweet was after A retweet, then B was actually retweeting A. Later we will use the cascade graph to analyze and explain the development of the discourse wave. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 11 | # of the Milestone(s) to be reached: |  |  |  | 3 |  |  |  |  |  |
| 12 | # of the Deliverable(s) to be provided: |  |  |  |  |  |  |  |  |  |

| 1 | Task #: | 5 |  |
| --- | --- | --- | --- |
| 2 | Task name: | Topic modeling using relevance feedback |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3 | Company taking part in task (mark with “x”) | IL: | X | US: |  |  |  |  |  | Both: |  |  |
| 4 | Task duration (days): |  |  |
| 5 | Start date (DD/MM/YY): |  |  |  |  | End date (DD/MM/YY): |  |  |  |  |  |  |  |  |  |
| 6 | Company name: | [IL] |  |  |  |  |  |  | [US] |  |  |  |  | Total |  |  |
| 7 | Task budget (K$): |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8 | Task budget (% of total): | % |  |  |  |  |  |  | % |  |  |  |  | 100% |  |  |
| 9 | Objective of task: | Cluster posts into topics and track them. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 10 | Task Description (no restriction on size) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| In this task, we cluster the collected posts into topics using user feedback. There are three main challenges in this task: identify topics, discard irrelevant topics and track the topics over time. To tackle all of these challenges, we suggest a process that consists of topic modeling, user feedback, and monitoring and filtering. The topic modeling step takes the posts of the last X months and creates groups of posts related to the same topic according to word distribution (e.g., the LDA algorithm), entity extraction (SAYIQAN' s unique technology), state of the art natural language processing algorithms (e.g. BERTopic), etc. Each topic is a potential discussion, and some of them may be part of a specific hostile campaign. During the user feedback step, a Text Summarization is created for each topic that has a “big enough” volume. The posts with the highest probability of relating to the topic are displayed to the user. The user will provide a name for each topic and mark the representative posts as either relevant or irrelevant. If a topic contains both relevant and irrelevant posts, we mark it as ambiguous and split it into smaller topics. This process will continue until all topics are marked as either relevant or irrelevant. The monitoring and filtering step is responsible for tracking the development of topics over time. For this step, we suggest two approaches: topic clustering and overlap topic modeling. In the topic clustering approach, each topic labeled as relevant becomes a category, where the representative group of posts is used as the training set for the category. New posts that are collected on an ongoing basis are classified into the defined categories. The posts that are categorized into irrelevant categories will be marked as such and will not enter the rest of the process. Posts that will not be categorized into any of the categories will be collected. Once enough posts are accumulated, the system will perform the topic modeling and user feedback steps again. Each new relevant topic can be added to an existing category or create a new one. The classifier will be updated accordingly. In the overlap topic modeling approach, we split the collected new posts into timeframes of size L, and consecutive timeframes will have a time overlap of size M. For example, if each timeframe contains posts that are collected in 24 hours (L), there will be 6 hours (M) overlap between them. Then we can link between topics of timeframe t and timeframe t+1 by correlating topics using the overlap posts. Topics that are not linked to identified topics are sent for identification in the user feedback step. In both approaches, we train a classifier to detect whether a given topic is relevant or not using the user labels. The system will provide the analyst with tools to inspect the results of the classification function and improve it. The system will present posts and their assigned category. The user may override the assigned category, which will be used to improve the classification. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 11 | # of the Milestone(s) to be reached: |  |  |  | 3 |  |  |  |  |  |
| 12 | # of the Deliverable(s) to be provided: |  |  |  |  |  |  |  |  |  |

| 1 | Task #: | 6 |  |
| --- | --- | --- | --- |
| 2 | Task name: | Event detection |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3 | Company taking part in task (mark with “x”) | IL: | X | US: |  |  |  |  |  | Both: |  |  |
| 4 | Task duration (days): |  |  |
| 5 | Start date (DD/MM/YY): |  |  |  |  | End date (DD/MM/YY): |  |  |  |  |  |  |  |  |  |
| 6 | Company name: | [IL] |  |  |  |  |  |  | [US] |  |  |  |  | Total |  |  |
| 7 | Task budget (K$): |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8 | Task budget (% of total): | % |  |  |  |  |  |  | % |  |  |  |  | 100% |  |  |
| 9 | Objective of task: | Detect bursting group of posts that are related to the same event from a stream of posts. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 10 | Task Description (no restriction on size) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| In the task of event detection, we group posts from a stream of posts into clusters that relate to real-world events. We define an event as a collection of social media posts that can be related to a specific news article, a claim, or another arbitrary document that describes the event. Currently, there are two approaches to detecting events in social media: the feature pivot approach that detects trends in words and segments distributions, and the document pivot approach that clusters posts together based on their textual similarity. The feature pivot approach, which can be regarded as topic models, may not be used to identify discourses because word probabilities comprising a topic definition result in a too broad set of documents, potentially including documents that are not related to each other. Therefore, we propose a novel approach for clustering posts based on the document pivot approach. Currently, document pivot methods use different types of word embedding models to extract a vector representation for each post and cluster them based on cosine or Euclidean similarity. Instead of using word embedding models, we suggest using a paraphrase classification method. The objective of the paraphrase classification method is to estimate whether a pair of sentences are paraphrases of each other. Then, we can use the paraphrase classification method as a document kernel and cluster similar posts together. An alternate approach for the document kernel is to train a sentence classification model that determines where two sentences are related to the same event. Then, use the first story detection algorithm as a clustering algorithm with one of our suggested document kernels. The first story detection algorithm tags each incoming post into the event of its nearest neighbor from the last X posts. Another alternative is to use the weighted majority voting of the M nearest neighbors to tag the incoming post to an event. If the nearest neighbor's similarity to the post is lower than a threshold T, the post is tagged to a new event. The main challenge of our approach is to train and finetune our document kernel model and validate our method for company related events. We will use two public event detection datasets and data collected from the topic modeling task to train the models. To validate our method, we will conduct a user study for the method and finetune it according to the users’ feedback. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 11 | # of the Milestone(s) to be reached: |  |  |  | 3 |  |  |  |  |  |
| 12 | # of the Deliverable(s) to be provided: |  |  |  | 1 |  |  |  |  |  |

| 1 | Task #: | 7 |  |
| --- | --- | --- | --- |
| 2 | Task name: | Constructing discourse backbone graph |  |  |  |  |  |  |  |  |  |  |  |
| 3 | Company taking part in task (mark with “x”) | IL: | X | US: |  |  |  |  |  | Both: |  |  |
| 4 | Task duration (days): |  |  |
| 5 | Start date (DD/MM/YY): |  |  |  |  | End date (DD/MM/YY): |  |
| 6 | Company name: | [IL] |  |  |  |  |  |  | Total [US] |  |  |  |
| 7 | Task budget (K$): |  |  |  |  |  |  |  |  |  |  |  |
| 8 | Task budget (% of total): | % |  |  |  |  |  |  | 100% % |  |  |  |
| 9 | Objective of task: | Detect the key players in a social discourse. |  |  |  |  |  |  |  |  |  |  |  |
| 10 | Task Description (no restriction on size) |  |  |  |  |  |  |  |  |  |  |  |  |
| In this task, we develop the Key-Author and the Boost-Author scores that measure the engagement of users in social discourse. A key-post/key-hashtag/key-mention for a specific subtopic in social discourse is one that is referenced a lot within that topic and referenced less outside the topic. The idea is reminiscent of the definition of good key-words using the Term-Frequency Inverse-Document-Frequency metric. A boosting score of a post within a social discourse or a sub-topic reflects the increase in the discourse prevalence immediately following the post, ideally attributed to the post through the use of the cascade graphs. An author posting many key-posts is a key-author. The Key-Author score measures how likely a user is the source of a viral message. An author posting many boost-posts is a boost-author. The Boost-Author score measure how likely a user is to facilitate the spread of viral messages. The specific formulae of the boost and key scores will be determined during the research. The hypothesis driving this research is that key and boost authors play a significant role in the development of the social discourse and can highlight the turning points in the discourse. We refer to an interaction graph that contains only key and boost authors a backbone graph. As a part of this task we will develop a tool for exploring the social discourse through visualization of the backbone graph. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 11 | # of the Milestone(s) to be reached: |  |  |  | 4 |  |  |  |  |  |
| 12 | # of the Deliverable(s) to be provided: |  |  |  |  |  |  |  |  |  |

| 1 | Task #: | 8 |  |
| --- | --- | --- | --- |
| 2 | Task name: | Hostile discourse Identification |  |  |  |  |  |  |  |  |  |
| 3 | Company taking part in task (mark with “x”) | IL: | X | US: |  |  |  | Both: |  |  |
| 4 | Task duration (days): |  |  |
| 5 | Start date (DD/MM/YY): |  |  |  |  | End date (DD/MM/YY): |  |
| 6 | Company name: | [IL] |  |  |  |  |  | Total [US] |  |  |
| 7 | Task budget (K$): |  |  |  |  |  |  |  |  |  |
| 8 | Task budget (% of total): | % |  |  |  |  |  | 100% % |  |  |
| 9 | Objective of task: | Filter the list of discourses in order to present the most relevant to the company. |  |  |  |  |  |  |  |  |  |
| 10 | Task Description (no restriction on size) |  |  |  |  |  |  |  |  |  |  |
| The process will find both hostile and favorable discourses. It employs 3 measurements that are calculated for every discourse: Significance - measures the homogeneity of the topics in a specific discourse. If there is just one topic the score is high. In the case that there are several topics we measure the distance between them. This measurement will be denoted - T. Impact – measures the probability of this specific discourse to resonate (reverberate) with the readers and become viral. The measurement is based on the engagement level of each key post and its boost posts, its velocity (how quickly others engage with the key post and its boost posts), and the number of friends/followers of the authors boosting (promoting) the key post. The engagement of a post is calculated based on the number of likes, number of reposts, number of replies the post received, and the number of mentions of the post’s author. This measurement will be denoted – K. Sentiment expected value (mean)" – We compute for every post in the discourse its probabilistic sentiment evaluation. The sentiment expected value is the ratio between the negative posts and the number of posts in the discourse multiplied by the mean sentiment value of the negative posts. We denote this by “S”. The score: We calculate for each discourse - T*K*S The result is used to filter discourses that their score is below a threshold and order the remaining by the score. |  |  |  |  |  |  |  |  |  |  |  |
| 11 | # of the Milestone(s) to be reached: |  |  |  | 4 |  |  |  |
| 12 | # of the Deliverable(s) to be provided: |  |  |  |  |  |  |  |

| 1 | Task #: | 9 |  |
| --- | --- | --- | --- |
| 2 | Task name: | Campaign Backbone graph presentation and analysis tools |  |  |  |  |  |  |  |  |  |  |  |
| 3 | Company taking part in task (mark with “x”) | IL: | X | US: |  |  |  |  |  | Both: |  |  |
| 4 | Task duration (days): | 90 |  |
| 5 | Start date (DD/MM/YY): |  |  |  |  | End date (DD/MM/YY): |  |
| 6 | Company name: | [IL] |  |  |  |  |  |  | Total [US] |  |
| 7 | Task budget (K$): |  |  |  |  |  |  |  |  |  |
| 8 | Task budget (% of total): | % |  |  |  |  |  |  | 100% % |  |
| 9 | Objective of task: | Develop graphical tools to present backbone graph to the user for examination and further exploration |  |  |  |  |  |  |  |  |  |  |  |
| 10 | Task Description (no restriction on size) |  |  |  |  |  |  |  |  |  |  |  |  |
| A graphical tool will be developed to present the key and boost posts in a backbone graph, their authors graphically for the user to examine and explore without the clutter of all the other posts in that discourse graph. The system will also present statistics of those posts (such as the number of retweets and responses) to help users evaluate their significance. The graphical tool will allow the user to traverse the discourse graph and explore other connecting posts and associated information. Additionally, when the user discovers certain discourse patterns (e.g., certain authors always retweet posts from another author), the system allows the user to search all discourse waves for those matching the identified pattern. We will also provide summaries for individual backbone graphs for users to gain a quick insight to individual discourses instead of browsing and reading through all the posts. The system also includes a query screen for the user to search all discourse waves matching certain criteria (e.g., certain author), then display the search results graphically. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 11 | # of the Milestone(s) to be reached: |  |  |  | 4 |  |  |  |  |  |
| 12 | # of the Deliverable(s) to be provided: |  |  |  | 1 |  |  |  |  |  |

| 1 | Task #: | 10 |  |
| --- | --- | --- | --- |
| 2 | Task name: | Alpha testing |  |  |  |  |  |  |  |  |  |  |  |
| 3 | Company taking part in task (mark with “x”) | IL: |  | US: |  |  |  |  |  | Both: |  | X |
| 4 | Task duration (days): |  |  |
| 5 | Start date (DD/MM/YY): |  |  |  |  | End date (DD/MM/YY): |  |
| 6 | Company name: | [IL] |  |  |  |  |  |  | Total [US] |  |  |  |
| 7 | Task budget (K$): |  |  |  |  |  |  |  |  |  |  |  |
| 8 | Task budget (% of total): | % |  |  |  |  |  |  | 100% % |  |  |  |
| 9 | Objective of task: | Test that the whole system is working as specified in the SRS |  |  |  |  |  |  |  |  |  |  |  |
| 10 | Task Description |  |  |  |  |  |  |  |  |  |  |  |  |
| Running the tests specified in the STD and fixing any bugs found. At the end of this phase will be detailed in Software Testing Report (STR). Making sure the system is ready for Beta site. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 11 | # of the Milestone(s) to be reached: |  |  |  | 5 |  |  |  |  |  |
| 12 | # of the Deliverable(s) to be provided: |  |  |  | 2 |  |  |  |  |  |

| 1 | Task #: | 11 |  |
| --- | --- | --- | --- |
| 2 | Task name: | Beta site |  |  |  |  |  |  |  |  |  |  |  |
| 3 | Company taking part in task (mark with “x”) | IL: |  | US: |  |  |  |  |  | Both: |  | X |
| 4 | Task duration (days): |  |  |
| 5 | Start date (DD/MM/YY): |  |  |  |  | End date (DD/MM/YY): |  |
| 6 | Company name: | [IL] |  |  |  |  |  |  | Total [US] |  |  |  |
| 7 | Task budget (K$): |  |  |  |  |  |  |  |  |  |  |  |
| 8 | Task budget (% of total): | % |  |  |  |  |  |  | 100% % |  |  |  |
| 9 | Objective of task: | Testing the system by a customer providing bug reports and feedback. |  |  |  |  |  |  |  |  |  |  |  |
| 10 | Task Description |  |  |  |  |  |  |  |  |  |  |  |  |
| The customer will use the system and provide feedback. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 11 | # of the Milestone(s) to be reached: |  |  |  | 5 |  |  |  |  |  |
| 12 | # of the Deliverable(s) to be provided: |  |  |  | 1 |  |  |  |  |  |

### E.2.5 Milestones and Deliverables

| # | Milestone Definition / Description and How Will It be Measured | Milestone Date (MM/YY) |
| --- | --- | --- |
| 1 | System Requirement Specification (SRS) and system test plan (STP) | 09/22 |
| 2 | System design (SDD) and system test document (STD) | 11/22 |
| 3 | Topic modeling Including relevance feedback and event detection. | 07/23 |
| 4 | Hostile campaign Identification and analysis tools | 10/23 |
| 5 | End of Beta site | 01/24 |
| # | Deliverable Definition & Description | Deliverable Date (MM/YY) |
| 1 | System Requirement Specification (SRS) document | 09/22 |
| 2 | System test plan (STP) document | 09/22 |
| 3 | System design document (SDD) | 11/22 |
| 4 | System test document (STD) | 11/22 |
| 5 | Display of discourse, its topics and representative posts | 07/23 |
| 6 | Displaying discourse by importance to the company with analysis tools | 10/23 |
| 7 | Displaying discourse by importance to the company with analysis tools after beta site | 01/24 |
|  |  | [end of project] |

## E.3 Analysis of the Project’s TRL – SCW+BGU+Sayiqan

| Technology | Identify Project’s TRL prior to the Project Inception | Examples substantiating the project’s TRL prior to Project Inception |
| --- | --- | --- |
| Semantic knowledge graph | TRL9 | AllegroGraph Semantic Knowledge Graph system has been deployed in production |
| Data Collection | TRL8 | The post screening process based on taxonomy has been used and tested in custom projects. |
| Clustering | TRL8 | Sayiqan employed clustering in the development of system for Gallop LTD in 2004- 2007. The clustering capability was used to determine the moto for an advertising campaigns. The system was used by Gallop to analyze textual answers to queries. The clustering machine created clusters based on those many hundreds of textual answers and the biggest cluster won. The winner name was "friends" and this was the name of these cookies – successfully. |
| Topic modeling | TRL 3 | (Examples of achievements that were accomplished prior to the project’s inception that will support your choice) – Example 2 |
| classification | TRL 8 | The core technological team in Sayiqan developed in 2001-2002 an advanced classification system. This system was sold to DOW JONES. This was when NLP was much developed and only the first few classifications system were in development. The team developed sophisticated statistical models used to create the feature vectors. In 2017 Sayiqan developed the ACMS - monitoring antisemitism on social media system that uses machine learning for classification of posts to antisemitic category. Since 2018 this system is used by the Diaspora ministry of Israel. The state of the art regarding classification is the classification systems based on deep learning using neural networks. |
| Representative posts | TRL2 | We started experimenting on a small group of posts and starting experimenting with larger groups |
| Key/Boost posts and authors | TRL 2 |  |
| Event detection | TRL 2 |  |
| Hostile campaign identification | TRL2 | Haim Assa, chairman and CTO of “Sayiqan” is an operational researcher with 40 years of experience in descision making algorithms, including in the Isreali air force and Israeli ministry of defence. Experience is mostly analytical. The experimental phase will be executed in the proposed project. |
| Sentiment analysis | TRL7 | “Sayiqan” developed and demonstrated entiment analysis system within the last 3 years. The system was tested by the Israeli office of foreign affairs and achieved level of 80% success. The test was done in Arabic and we expect even better results in English. |
| Discourse presentation and analysis | TRL 6 | Graphical presentation of discourse (e.g., Backbone graph) has proven to work. Text summarization is ready to scale (TRL5) |

| Technology | Expected Project’s TRL by the Project Completion | Examples substantiating the project’s expected TRL by the Project’s Completion (based on the Goals and Deliverables provided in section E.2) |
| --- | --- | --- |
| Semantic knowledge graph | TRL 9 | This technology has been in deployment |
| Clustering | TRL 8 | No change expected |
| Topic modeling |  | (Example of Goals and Deliverables from Section E.2 that will support your prediction) – Example 2 |
| classification | TRL8 | No change expected |
| Discourse Summarization |  |  |
| Key/Boost posts and authors | TRL 7 |  |
| Event detection | TRL 7 |  |
| Hostile campaign identification | TRL 7 | In the proposed research we plan major progress, appling the model suggested in task 8 within the social networks arena. |
| Sentiment analysis | TRL 8 | We Plan our sentiment analysis will be more mature after implementing on a grand scale in English (task 8). |
| Discourse presentation and analysis | TRL 7 | WE will bring both the graphical tool and discourse summarization to at least TRL 7 during the project development |

# F. Program Plan

| Task # | Task name | Task Duration (Months) | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Task 1 | 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2 | Task 2 | 3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3 | Task 3 | 4 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4 | Task 4 | 3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5 | Task 5 | 5 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

# G. The Market

Market Needs

According to a study by the University of Baltimore, negative news (including misinformation and disinformation) cost the global economy to the tune of $78 billion every year. These costs include direct and indirect costs, such as the escalating costs to sort out all the disinformation, verification of legitimacy of social media news, costs of false positive or false negative, costs due to damage to the brand reputation or trust in organizations and institutions, stress and health costs, etc.

The study also found that negative news contributed to an average loss of stock market value of $39 billion a year. For example, a disinformation in 2017 caused the market value of Facebook to drop by $25 billion before the company could refute the disinformation. The difficulty of countering negative news is the huge volume of discourse on social media on the many varieties of media platforms. For example, on average there are 6,000 tweets posted every second or 350,000 tweets per minute and 500 million tweets sent each day. The vast majority of these posts are harmless, irrelevant or insignificant but some malicious ones or inadvertent misstatements could bias consumer opinions and cause severe consequences.  Unfortunately, once people are exposed to false information, it’s very hard to correct their biased (or wrong) views. The key is to be notified of any relevant disinformation as soon as such discourse gains traction.

We shared the proposed system to Essilor, the world’s biggest ophthalmic optics company carrying global brands such as Ray-Ban, Oakley and Varilux. Its Director of Enterprise Architecture, Essilor AMERA, Mel Yuson, responded as following:

“It's a brilliant idea! Finally a system that will act as an observer (not a regulator) of the discourses. It will also be super beneficial for the brand to know the potential source of the fake news. Eventually if this will become a part of the social media interaction users will start to be conscious and lose the immunity of being unknown. Also, with access to the discourses the system can easily translate to sentiments. I am sure this will be a game changer solution.”

There is clearly a need for a service to filter through the massive noises to pick out consequential discourse waves at the earliest opportunity before irreversible damages are inflicted on the targets.

Competitive Leverage

While neither Sayiqan nor Franz is active in this market before, we have been working and marketing technologies that are essential to handle the volume and speed of incoming firehose of information and to perform the necessary NLP (Natural Language Processing) work.

The proposed system will be built on top of a semantic knowledge graph platform, AllegroGraph, which has been in the commercial market for more than one decade. It is being used by Essilor (the world’s biggest glasses manufacturer) for their internal supply chain management system, a 24/7 mission critical service. AllegroGraph platform is able to handle more than 100,000 concurrent queries per minute during peak business hours. The proposed service will leverage the maturity and performance of the AllegroGraph platform for its volume and speed requirements.

Franz holds the following patents on AllegroGraph that enable its scalability in processing speed and data volume. These patents are essential barriers for future competitors to overcome.

US10803088B2 - Semantic indexing engine

Proprietary indexing scheme for 12 different indices (e.g., spogi) for best subgraph pattern matching query performance, which can be tuned to balance the tradeoff between database size and speed.

US8244772B2 - Method for creating a scalable graph database using coordinate data ‎elements

A novel mechanism for efficient storage and retrieval of multi-dimensional data, and spatial data in particular, which supports a more general notion of N-dimensional ordinate systems that could be used in non-geo fields such as temporal and biology.

US7890518B2 - Method for creating a scalable graph database

A unique method of database sharding and federation enables scaling using multiple repositories on multiple servers. A large dataset is partitioned into shards based on some classifying criterion, and each shard can have access to a common knowledge-base.

Market Size

Initially, we will target publicly traded companies in the U.S. and later globally. There are roughly 4,000 public companies in the U.S. and 43,000 globally. These are all potential customer bases for the proposed services. In view of the costs to business, an annual subscription fee of $10,000 is a very reasonable business expense for most companies and organizations. With this annual subscription fee of $10,000, the size of this market is expected to be around half a billion dollars.

The potential customers of the proposed service are not limited to commercial businesses. Political organizations are ripe for such a service, considering the dramatic impact of negative news during the last few election cycles in the U.S. Some estimate that at least $400 million annually ($200 million just for the presidential race) were spent on negative news in political races in 2020. Services for negative news and counter negative news will continue to grow in the U.S. and globally. This is the future growth market for the proposed service.

Regulatory Barriers

There are two barriers that must be taken into consideration and dealt with in for this project:

- Compliance with privacy laws and regulations, according to the location of the company we work for (such as the European GDPR).

This barrier require legal consultation.

- Compliance with the Israeli Ministry of Defense Export Control Department regulations.

This barrier require an approval process Sayiqan is familiar with.

# H. Commercialization – Plans and Prospects

The proposed product is a Software as a Service (SaaS) on the cloud platform. The manufacturing costs for software are miniscule compared to physical products. The key success factors for the service in this market is speed and accuracy. We are confident that our technology and marketing plan will have high chance of success in the commercial market.

## H.1. Product Manufacturing, Marketing, Sales Activities and Resources

Marketing Strategy

Our go-to-market strategy starts with a beta customer to test and fine tune the product service before introducing the service to the general market. Modern marketing strategy centers on “words of the mouth” on digital and social media.

1)	Secure a beta customer to test the proposed service.

2)	Produce marketing materials such as white papers and success stories, after successful initial tests with the beta customer.

3)	Promote the white papers on trade journals (digital) and webinars relating to negative news and cyber security.

4)	Engage market consulting firms (such as Gartner) to launch and market the service in the U.S.

5)	Start exploring the international market in the 2nd year, perhaps through US-based multinational customers.

Competitive Analysis

Most companies and services in the digital market space focus on cyber security against computer viruses such as malware and ransomware, and attacks such as deny-of-service. That is a huge $150 billion market with a 12% CAGR. There is no automated screening system in the market today, comparable to the product or service of our proposal. Some of the services trying to counter negative news rely heavily on human agents.

For example, the global registry of news and publishing activity depends on reviewing crowds to rate and contribute to the authenticity of news stories and posts, which requires companies to sort through the posts manually even if the rating is “accurate”. China, despite its machine learning reputation, employs 300,000 to 500,000 internet screeners to police and censor its vast social media.

We believe that our proposed product service is innovative and unique in the market today.

Sales Projection

We will market the service in the U.S. first then globally in the 2nd year. We also assume the market penetration rate to be less globally than in the U.S. Here is the estimated market size and the projected sales for the proposed service.

| Calendar Year | 2024 | 2025 | 2026 |
| --- | --- | --- | --- |
| Target US market size for developed product | $ 40,000,000 | $ 40,000,000 | $ 40,000,000 |
| Target global market size for developed product | $ 430,000,000 | $ 430,000,000 | $ 430,000,000 |
| Estimated US market share (%) | 5% | 10% | 20% |
| Estimated global market share (%) | 0% | 1% | 2% |
| Estimated sales quantity (units) | 200 | 790 | 1580 |
| Estimated representative unit price ($/unit) | $ 10,000 | $ 10,000 | $ 10,000 |
| Estimated sales revenue ($) | $ 2,000,000 | $ 7,900,000 | $ 15,800,000 |
| Estimated cumulative sales revenue ($) | $ 2,000,000 | $ 9,900,000 | $ 25,700,000 |

## H.2. Cash Flow Analysis

- Cooperation, Economic and Social Benefits

As described previously, the potential customers of the proposed service are not limited to commercial businesses. Political organizations are ripe for such a service, considering the dramatic impact of negative news during the last few election cycles in the U.S. Tremendous amounts of money had been spent on negative news in political races in the last few election cycles in the U.S. and in many part of the world.. Negative social media campaigns are not limited to the political arena. They have flourished in the areas of social engineering, healthcare misinformation, etc. to the detriment of democratic norms.

I.1. Cooperation between the Companies

The technological teams of Sayiqan and Franz has a lot of experience  (10 years) collaborating in developing similar products.  We developed together a system which creates fusion of two types of information (Textual and Sigint) using the Allegrograph Semantic graph database.

This 7 years project was very successful, and was finished at 2019. We got a lot of experience dealing with texts and other types of streaming information.  Specially – classification and clustering technology and the way of using the Semantic graph data base in the case of big data (over 50 billion transactions in a second – for creation of answer to very complex query).   Franz and Sayiqan have also in the last decade cooperated in several development projects, such as Complex Event Processing for tracking People of Interest, a Pattern Matcher for Lawful Interception, and Influencing the Influencers in the Twitter Cloud. Both companies and their staff are familiar with the requirements for a collaborative development effort to ensure its success.

Through such collaboration, the two companies get to know their respective practices of software development and product commercialization. Most importantly, such collaboration allows the team from the U.S. and Israel to understand the cultures of the other country, greatly facilitating mutual understanding and future cooperation in other areas.

I.2 Economic Impact

Negative social media discourses impact not only commercial companies but also average people. Companies suffering from negative social media attacks must divert resources to remedy their consequences instead of making better products and providing more services. In the extreme case, a disinformation in 2017 caused the market value of Facebook to drop by $25 billion before the company could refute the disinformation.

Most importantly, fake news and false information on social media can indoctrinate average people to go against established science to their detriment. The recent anti-vaccination campaign during the Covid-19 pandemic is a classic example of such misinformation. People who buy into the falsehood of vaccine conspiracy refuse to get vaccinated with the otherwise very sound Covid vaccine often end up in the hospitals or in the morgue.

During the latest Omicron infection, more than 95% of people admitted into hospitals in the U.S. are not vaccinated; so is close to 99% of people died from Omicron variants. Such unnecessary consequences from falsehood put a huge burden on the whole healthcare system and the productivity of working people. The economic damage to the society is clearly immeasurable.

Our proposed system can be used, besides counter negative campaigns against commercial companies, can easily be used to help counter such falsehood and conspiracy theory in healthcare more effectively, before such campaigns take root. The benefits to the economy and to social well-being can be very substantial.

I.3 Social Impact

In the U.S. and in many western countries, the rise of conspiracy theory has blurred the boundary between truth and falsehood, caused mainly by the social media discourses. Social media discourse practically endows all citizens with the ability to express their views without the constraints of the traditional media such as network news, newspapers, etc. Democratization of expression was initially trumpeted as the champion of the free world, which prevents governments, authoritarian or otherwise, from  stifling dissent.

Unfortunately, without the gatekeepers of the traditional media, peddlers of fake news or extreme views are also able to promote their extreme ideology and to cultivate “like-minded” groups to the detriment of “truth”. We can witness the rise of QAnon conspiracy theory and the ideology of White Supremacy in the U.S. and in many western societies. The unprecedented polarization of U.S. society is the consequence of such negative discourse. Social polarization in essence pulls the rugs from under the democratic systems, which rely on compromise and consensus to function well. It also helps the rise of authoritarian leaning leaders in the traditional democratic countries.

To curb the spread of fake news and falsehoods, societies must be able to counter any such discourse at its early stage before the negative view is entrenched in the people’s mind. Our proposed system can easily be repurposed to check against such negative influence campaigns, to enable democratic institutions to present different counter arguments before the negative views take hold. This can be a great counter-weight to all the “unintended” negative consequences of social media.

# J. Organization and Management Plan

# K. The Companies and Their Resources

# L. Project Budget

## L.1. Introduction and General Guidelines

## L.2 Step by Step Explanation on Budget Preparation